**SR08**

**for the**

**Hotspotter Bug Prediction Software**

**CS 425 / CS 499 Senior Project**

**by**

**Nathan Reinhardt**

**Spencer Smith**

**Dylan Williams**

**of**

**Team HotSpotter**

**SR08**

**Revision 1.1**

**As Of: 22 March 2016**

During sprint 8, our team had 60 total hours estimated for the sprint. The hours were mostly spent on the project with no time spent on documentation. The total time we spent 34 hours but were only able to finish 2 items from our sprint.

The items that were produced by the end of this sprint were as follows:

* Beta Release Preparation
  + Dylan and Spencer contributed at least 4 hours each to this effort for a while Nate spent 5 hours for a total of 7 hours. The beta release was a success.
* UI Refactoring and Integration
  + Spencer and Dylan were primary contributors to this task. They spent a combined 23 hours on this task and were successful at implementing a UI that allowed a user to flip threw snapshots of a repository. They also implemented the data to be shown as a graph.
* Proper Error Handling
  + Nate was primarily assigned to this task and he was unable to hold up to his assigned time due to school and personal obligations.

After the completion of these tasks, we updated our client Dr. Igor Crk. He was very pleased with our team and has suggested minor ‘look and feel’ changes. We plan to move forward in our next sprint to clean up the entire UI and make it easier to use.

The major risks of this sprint was the time everyone had to contribute to the project. Due to midterms and personal reasons we were not able to finish all tasks for this sprint. This house been our first occurrence. We look forward to finishing strong and really polishing the application.

The team’s general consensus of the projects status is still great due to the fact we have finished everything that our client wanted use to finish. With just polishing left we feel we can really finish with a product we are proud of.

**Reviewed and Approved by:**

Name Signature Date

Nathan Reinhardt \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_

Spencer Smith \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_

Dylan Williams \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_