**SR10**

**for the**

**Hotspotter Bug Prediction Software**

**CS 425 / CS 499 Senior Project**

**by**

**Nathan Reinhardt**

**Spencer Smith**

**Dylan Williams**

**of**

**Team HotSpotter**

**SR10**

**Revision 1.0**

**As Of: 25 April 2016**

During sprint 10, our team had 50 total hours estimated for the sprint. The hours were spent on the project and also on touching up the poster. The total time we spent was only 35.5 hours but we were able to make progress on all of our tasks.

The items that were produced by the end of this sprint were as follows:

* Export Results
  + Dylan contributed 15 hours implementing the basic export functionality. The functionality did not make it into the release for the presentation but was integrated in later. The full functionality still needed to fleshed out which will be accomplished in the validation touch up phase.
* Poster
  + .
* End of Semester Preparation
  + .

After the completion of these tasks, we updated our client Dr. Igor Crk. He was pleased with the UI cleanup and suggested some final changes to the UI for ease of use.

The major risks of this sprint was the time everyone had to contribute to the project. We were all pretty busy on other school projects so we did not have as much time to work on the project as we originally wanted too. We don’t feel like it was too much of a detriment and that we will still have time to polish the project.

The team’s general consensus of the projects status is still great due to the fact we have finished everything that our client wanted use to finish. With just polishing left we feel we can really finish with a product we are proud of.

**Reviewed and Approved by:**

Name Signature Date

Nathan Reinhardt \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_

Spencer Smith \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_

Dylan Williams \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_