**TEAM**: Hotspotter

SECTION 1: Semester Overview

Overall, this semester went very well for us. We initially started with a project with very little client given requirements and were left open ended. We as a team took it into our hands to start to get the ball rolling and we picked a technology stack. We decided to go with a web based application using the MEAN[[1]](#footnote-1) stack. We were then able to collect our thoughts using strict git processes and a tool called JIRA. Jira is a tool that helped us plan our entire semester. We used it to create a backlog of tasks. We then used that backlog of tasks to build each one of our sprints. Each team member was able to charge time to each tasks and the management because very streamline. With these processes in place, we were able to have a full working prototype for our client. Our client was very pleased with what we were able to come up with and is excited to see where we take it next semester. Our team positioned ourselves and our prototype to be rapidly developed next semester. We were able to do this by learning coding standards and collaboration while developing our code base.

SECTION 2: Project Plan

SECTION 3: Quality Plan

The team's Quality Plan proved to be helpful through the CS425 semester and will likely remain mostly intact through the CS499 semester. The area that will be most impacted in CS499 is the team's test plan. While unit and integration testing was mostly ignored in favor of completing CS425 with a functional prototype, these tests will be far more important as we complete the final product. It is very important to our team as well as our client that we have complete confidence in the correctness and robustness of our developed application and we intend to adjust our Quality Plan to ensure this confidence.

SECTION 4: Risk Plan

The teams Risk Plan seemed to of deemed useful. At the beginning CS425, we didn’t have many client given requirements so it was hard to gage what our risks were. Because of this we tried to evaluate more process specific risks. Risks such as what technology stack we wanted to use and how we wanted to conform to the S.A.G.E process. Going forward, since we have more of an understanding on where our project is heading, we can now evaluate our risked based on actual development. We can foresee programming limitations along with research constraints. We will make sure we keep the risks found in CS425 in mind so we can maintain our efficiency.

1. The term MEAN refers to the use of 4 technologies. Those technologies are MongoDB for the database, Express for the middleware, AngularJS for the front end, and NodeJS for the server side. [↑](#footnote-ref-1)