Schedule

# FALL 2015

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint Week** | | **Day Date** | | **Milestone** | **Deliverable** | **Resource** |
| **1** | **6** | T | 9/29 | Project Plan, Risk Plan,  Quality Plan,  Sprint Planning Doc | Project Plan, Risk Plan,  Quality Plan,  Sprint Planning Doc | N/A |
|  | R | 10/1 |  |  | N/A |
| **7** | T | 10/6 | Presentation: Project Plans | Presentation: Project Plans | N/A |
|  | R | 10/8 |  |  | N/A |
| **2** | **8** | T | 10/13 | Sprint Planning Doc | Sprint Planning Doc | N/A |
|  | R | 10/15 |  |  | N/A |
| **9** | T | 10/20 | Status Report #1 | Status Report #1 | N/A |
|  |  | R | 10/22 |  |  | N/A |
| **3** | **10** | T | 10/27 | Sprint Planning Doc | Sprint Planning Doc | N/A |
|  | R | 10/29 |  |  | N/A |
| **11** | T | 11/3 | Status Report #2 | Status Report #2 | N/A |
|  | R | 11/5 |  |  | N/A |
| **4** | **12** | T | 11/10 | Sprint Planning Doc Presentation | Sprint Planning Doc Presentation | N/A |
|  | R | 11/12 |  |  | N/A |
| **13** | T | 11/17 | Status Report #3 | Status Report #3 | N/A |
|  | R | 11/19 | Prototype Display of repository data | Full working proof of concept | N/A |
|  |  | **F** | **11/20** | **PRESENTATION** | **PRESENTATION** | N/A |
| Thanksgiving Break Week | | | |  |  |  |
| **PM** | **14** | T | 12/1 |  |  | N/A |
|  | R | 12/3 | Customer  Representative Report | Customer  Representative Report | N/A |
| **15** | T | 12/8 | Status Report #4 | Status Report #4 | N/A |
|  | R | 12/10 | Post-Mortem Report | Post-Mortem Report | N/A |
| **E** | Exam | **T** | **12/15** | **Project Portfolio Due at Noon** | **Project Portfolio Due at Noon** | N/A |

# SPRING 2016

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint Week** | | **Day** | **Date** | **Milestone** | **Deliverable** | **Resource** |
| **5** | **1** | T | 1/12 | Sprint Planning Doc | Sprint Planning Doc | N/A |
|  | R | 1/14 |  |  | N/A |
| **2** | T | 1/19 |  |  | N/A |
|  | R | 1/21 |  |  | N/A |
| M | 1/25 | Completed Back End | Server/Batch Job Code | Server |
| **6** | **3** | T | 1/26 | Sprint Planning Doc |  | N/A |
|  | R | 1/28 |  |  | N/A |
| **4** | T | 2/2 | Status Report #5 | Status Report #5 | N/A |
|  | R | 2/4 |  |  | N/A |
| **7** | **5** | T | 2/9 | Sprint Planning Doc | Sprint Planning Doc | N/A |
|  |  | R | 2/11 |  |  | N/A |
|  | **6** | T | 2/16 | Status Report #6 | Status Report #6 | N/A |
|  | R | 2/18 |  |  | N/A |
| M | 2/22 | Completed Hotspot scoring algorithm | Code components integrated | Server |
| **8** | **7** | T | 2/23 | Sprint Planning Doc | Sprint Planning Doc | N/A |
|  | R | 2/25 | Team Meetings |  | N/A |
| **8** | T | 3/1 | Software Beta Release  Status Report #7 | Beta Release Demo | N/A |
|  | R | 3/3 |  |  | N/A |
| Spring Break Week | | |  |  |  |  |
| **9** | **9** | T | 3/15 | Sprint Planning Doc | Sprint Planning Doc | N/A |
|  | R | 3/17 |  |  | N/A |
| **10** | T | 3/22 | Status Report #8 | Status Report #8 | N/A |
|  | R | 3/24 | Team Poster (Draft) | Team Poster (Draft) | N/A |
| M | 3/28 | Full Implementation of Hotspotter | Hotspotter Application | Server |
| **10** | **11** | T | 3/29 | Sprint Planning Doc | Sprint Planning Doc | N/A |
|  | R | 3/31 | Team Poster (Final) | Team Poster (Final) | N/A |
| **12** | T | 4/5 | Presentation Status Report #9 | Status Report #9 | N/A |
|  | R | 4/7 |  |  | N/A |
| M | 4/11 | Acceptance Tested Code | Test Results Doc | Server |
| **P** | **13** | T | 4/12 |  |  | N/A |
|  | R | 4/14 |  |  | N/A |
|  |  | **F** | **4/15** | **PRESENTATION** |  | N/A |
| **PM** | **14** | T | 4/19 | Delivery; Acceptance Testing | Delivery; Acceptance Testing | N/A |
|  | R | 4/21 |  |  | N/A |
|  | **15** | T | 4/26 | Customer  Representative Report; Status Report #10 | Customer  Representative Report; Status Report #10 | N/A |
|  | R | 4/28 |  | Post-Mortem Report | N/A |
| **E** | **Exam** | **T** | **12/15** |  | **Project Portfolio Due at Noon** | Post-Mortem Report |