**Sprint #10 Plan**

**for the**

**Hotspotter Bug Prediction Software**

**CS 425 / CS 499 Senior Project**

**by**

**Nathan Reinhardt**

**Spencer Smith**

**Dylan Williams**

**of**

**Team HotSpotter**

**Sprint #6 Plan**

**Revision 1.0**

**As Of: 29 March 2016**

* Work on final poster (10 p-h)

**Goal:** **Final Poster**

**As the HotSpotter group we would like to have a well-polished poster for our in class presentation**

* Research Methods 10 (p-h)
* Execute research Findings 10 (p-h)

**Goal: Export Data**

**As a user, I want to be able to export all data the HotSpotter app creates.**

**Goal: Final Presentation Preparation**

* Clean any UI (10 p-h)
* Check all documents and update where needed(10 p-h)

**As the HotSpotter group, we would like to make sure we have all of our documents and code ready for our final senior project presentation**

# Week 1

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Tasks** | **Mon 03/14** | **Tues**  **03/15** | **Wed 03/15** | **Thurs 03/16** | **Fri 03/17** | **Sat 03/18** | **Sun 03/19** | **Work Remaining** |
| **Final Poster** |  |  |  |  |  |  |  | 10 |
| * **Dylan** | 1 | 0 | 0 | 0 | 0 | 2 | 0 | 3 |
| * **Nate** | 0 | 0 | 1 | 0 | 2 | 0 | 0 | 3 |
| * **Spencer** | 0 | 0 | 0 | 0 | 3 | 0 | 0 | 3 |
| **Export Data** |  |  |  |  |  |  |  | 20 |
| * **Dylan** | 0 | 0 | 1 | 0 | 0 | 2 | 0 | 2 |
| * **Nate** | 0 | 0 | 0 | 0 | 5 | 0 | 0 | 5 |
| * **Spencer** | 0 | 0 | 2 | 0 | 0 | 0 | 0 | 6 |
| **Final Presentation Preparation** |  |  |  |  |  |  |  | 20 |
| * **Dylan** | 0 | 0 | 0 | 0 | 2 | 0 | 0 | 2 |
| * **Nate** | 0 | 2 | 0 | 0 | 0 | 0 | 1 | 3 |
| * **Spencer** | 0 | 2 | 0 | 0 | 0 | 0 | 1 | 3 |

# Week 2

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Tasks** | **Mon 03/20** | **Tues**  **03/21** | **Wed 03/22** | **Thurs 03/23** | **Fri 03/24** | **Sat 03/25** | **Sun 03/26** | **Work Remaining** |
| **Final Poster** |  |  |  |  |  |  |  | 10 |
| * **Dylan** | 0 | 0 | 0 | 0 | 0 | 3 | 0 | 0 |
| * **Nate** | 1 | 0 | 0 | 0 | 0 | 0 | 1 | 1 |
| * **Spencer** | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| **Export Data** |  |  |  |  |  |  |  | 20 |
| * **Dylan** | 0 | 0 | 2 | 0 | 0 | 0 | 0 | 2 |
| * **Nate** | 0 | 0 | 0 | 2 | 0 | 0 | 0 | 2 |
| * **Spencer** | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
| **Final Presentation Preparation** |  |  |  |  |  |  |  | 20 |
| * **Dylan** | 5 | 0 | 0 | 0 | 2 | 0 | 2 | 7 |
| * **Nate** | 0 | 0 | 2 | 0 | 0 | 0 | 1 | 3 |
| * **Spencer** | 0 | 0 | 2 | 0 | 0 | 0 | 1 | 2 |
| Total | | | | | | | | 50 (p-h) |