## Slide 1: Team Hotspotter
Developers
Dylan Williams Quality Assurance
Spencer Smith Customer Proxy
Nathan Reinhardt Scrum Master
Client
Dr. Igor Crk Southern Illinois University Edwardsville Department of Computer Science Edwardsville, IL 62026-1656

## Slide 2: What is A Hotspot?
Area of instability within a codebase
Frequently changed files, many commits
Recently modified files, cooldown over time
Line additions vs. Line deletions
Bug fixing commits vs. Regular commits

## Slide 3: About our project
Domain and Business
Developers
  Tracking bug-fixing commits
  Testing code before committing code into the master build
Project Managers
  Assigning troublesome tasks to more experienced developers
Open Source Contributors
  Allows contributors to grow and develop based on the history of their contributions

## Slide 4: Project Requirements
  No client-required platform
  Semi-Agile approach
      Behavior Driven Development
  Continuous access to product
  Client validation every sprint

## Slide 5: Project Plan: Management
Defined GIT practices
    Collaboration and responsibility
Jira
  Agile Planning
Jenkins
  Automated quality/tests
  Automated deployment

## Slide 6: Project Plan: Management (Cont.)

## Slide 7: Project Architecture

## Slide 8: Project Capabilities
Clone a public git based repository
Run metrics on cloned repository
Create graph of metrics
Export data to a CSV file

## Slide 9: DEMO DEMO DEMO DEMO DEMO DEMO DEMO DEMO

## Slide 10: Team Velocity
Chart: Weekly Team Development Effort (Product & Course-specific)
Weekly Course-specific Effort | 2.91 | 13.75 | 12.4 | 6.25 | 3 | 0 | 0 | 0 | 0 | 2 | 0.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Weekly Product Effort | 3 | 3.25 | 6.5 | 4.5 | 7.5 | 12.067 | 28.003 | 28 | 22 | 8 | 15 | 23.5 | 23 | 12 | 29 | 16 | 16 | 18 | 16 | 0 | 0 | 0 | 0
Weekly Velocity | 5.91 | 11.455 | 13.9367 | 13.14 | 12.612 | 12.5212 | 14.7329 | 16.3912 | 17.0144 | 16.313 | 16.2391 | 16.8442 | 17.3177 | 16.9379 | 17.742 | 17.6331 | 17.5371 | 17.5628 | 17.4805 | 16.6065 | 15.8157 | 15.0968 | 14.4404

## Slide 11: Team Burndown
Chart: Project Burndown
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10
Actual | 250 | 532 | 481 | 455.5 | 409 | 368 | 72 | 38
Ideal Burndown | 532 | 479 | 426 | 373 | 320 | 267 | 214 | 161 | 108 | 55

## Slide 12: Post-Mortem
Good
  Met all client requirements
  Learned to develop with modern web frameworks
  Intimate understanding of git version control
Bad
  Better time estimation
      Burndown spikes and dives
  We wish we had longer to work on it!

## Slide 13
Questions?