## Slide 1: Team Hotspotter
Developers
Dylan Williams
Spencer Smith
Nathan Reinhardt
Client
Dr. Igor Crk Southern Illinois University Edwardsville Department of Computer Science Edwardsville, IL 62026-1656

## Slide 2: About our Project
Overview
Scan Git based repositories to find potential buggy code based off project contributors and file change frequency
Domain and Business
Developers
  Tracking bug-fixing commits
  Testing code before pulling into project master
Project Managers
  Assigning troublesome tasks to more experienced developers
Open Source Contributors
  Looking to contribute code to most relevant portions of the codebase

## Slide 3: About our Project (Cont.)
Core functionality
    Scans repositories finding bug hotspots using dynamic metric
        Run from remote server
    Provide centralized database to store scan results and repository
        Automatic repository syncing
        Scan result history
    Create visualization of repository with heat map
      Filter repository heat map based on author, file, etc.

## Slide 4: Project Plan: Management
Defined GIT practices
    Collaboration and responsibility
Jira
  Agile Planning
Jenkins
  Automated quality/tests
  Automated deployment

## Slide 5: Project Plan: Management (Cont.)

## Slide 6: Project plan: Risks
Tech Stack Knowledge
Mitigated by:
Sharing resources and guide in the project README. Every time we found something new individually we made an effort to update the readme for other team members to use.
Agile Methodologies
Mitigated by:
Jira
Jenkins
Defined Git plan

## Slide 7: Project plan: Quality &Tests
Git
  We defined a Git process to maintain consistency
Bitbucket
  Pull requests
  Full Team Approval
    Comments on code segments that might have conflicts or opinions

## Slide 8: Project plan: Quality &Tests (cont.)

## Slide 9: Architecture
MEAN Tech Stack
AngularJS – Client Side
MongoDB- Database
Express -Middleware
NodeJS- Server Side
Client/Server Configuration

## Slide 10: Efforts &Deliverables
Prototype
*INSERT GIF/VIDEO OF PROTOYPE*
*INSERT GIF/VIDEO OF CODE SETUP*

## Slide 11: Efforts &Deliverables(cont.)
Prototype
*INSERT GIF/VIDEO OF PROTOYPE*
*INSERT GIF/VIDEO OF CODE SETUP*

## Slide 12: Cs425 exit strategy
Met:
  Working prototype with base/minimal functionality of visualization
  Familiarization of tech stack of all members of the team
Was Not Met:
  N/A

## Slide 13: Post-Mortem
Good:
  Processes set-in and adopted by every team member.
  Great base project to work off of for next semester.
  Team learned a completely new tech stack.
Bad:
  Time planning was slow at first.
  Didn’t get to writing tests for the prototype

## Slide 14: Cs 499
Next Semester
Our goal going forward is to use all the processes we set this semester and become a high performing agile team.
We want to take the existing prototype and start to add scoring algorithms and UI changes
Implement a dynamic testing suite for existing code.
Develop with Angular and Node “best practices” in mind.

## Slide 15
Questions?