## Slide 1: Team Hotspotter
Developers
Dylan Williams Quality Assurance
Spencer Smith Customer Proxy
Nathan Reinhardt Scrum Master
Client
Dr. Igor Crk Southern Illinois University Edwardsville Department of Computer Science Edwardsville, IL 62026-1656

## Slide 2: Overview
Our client requested a platform that could be used to detect unstable and potentially buggy areas of code within a repository. With export capabilities, the data could also be analyzed to detect trends and to better predict troublesome code.

## Slide 3: About our project
Domain and Business
Developers
  Tracking bug-fixing commits
  Testing code before committing code into the master build
Project Managers
  Assigning troublesome tasks to more experienced developers
Open Source Contributors
  Allows contributors to grow and develop based on the history of their contributions

## Slide 4: Project Architecture

## Slide 5: Testing and Requirements Met
  No environment specific requirement
  Continuous access to product
  Behavior driven development
  Validation every sprint

## Slide 6: Capabilities and Technologies
Technologies
Clone a public git based repository
Run metrics on a cloned repository
Create graph of metrics.
Export metrics to a CSV file

## Slide 7: DEMO DEMO DEMO DEMO DEMO DEMO DEMO DEMO

## Slide 8: Team Burndown/ Velocity Chart
Chart: Weekly Team Development Effort (Product & Course-specific)
Weekly Course-specific Effort | 2.91 | 13.75 | 12.4 | 6.25 | 3 | 0 | 0 | 0 | 0 | 2 | 0.5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Weekly Product Effort | 3 | 3.25 | 6.5 | 4.5 | 7.5 | 12.067 | 28.003 | 28 | 22 | 8 | 15 | 23.5 | 23 | 12 | 29 | 16 | 16 | 18 | 16 | 0 | 0 | 0 | 0
Weekly Velocity | 5.91 | 11.455 | 13.9367 | 13.14 | 12.612 | 12.5212 | 14.7329 | 16.3912 | 17.0144 | 16.313 | 16.2391 | 16.8442 | 17.3177 | 16.9379 | 17.742 | 17.6331 | 17.5371 | 17.5628 | 17.4805 | 16.6065 | 15.8157 | 15.0968 | 14.4404

## Slide 9: Team Burndown/ Velocity Chart
Chart: Project Burndown
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10
Actual | 250 | 532 | 481 | 455.5 | 409 | 368 | 72 | 38
Ideal Burndown | 532 | 479 | 426 | 373 | 320 | 267 | 214 | 161 | 108 | 55

## Slide 10: Post-Mortem/Key Take Away/ not Accomplished
Good
  Met all of client’s requirements
  Learned to develop with modern web frameworks
  Acquired an intimate understanding of git version control
Bad
  Better time estimation
      Burndown spikes and dives
  We wish we had longer to work on it!

## Slide 11
Questions?